Rami Kontio, Niko Asujamaa, Chen Zhu, Meng Wang

Capstone project 1

Project plan

CENTRIA UNIVERSITY OF APPLIED SCIENCES

January 2026

CONTENTS

1	INTRODUCTION	2

2	Team formation	3

2.1	Team members	4

2.2	Roles and responsibilities	4

3	PROJECT DESIGN	4

3.1	Client hopes and challenges to consider	5

3.2	Technologies	5

3.3	Architecture	7

3.3.1	Overall architecture	7

3.3.2	Backend server	8

3.3.3	Database structure	8

3.3.4	Data flow	10

3.4	Functionalities	11

3.4.1	Key features	11

3.4.2	User flows	12

3.4.3	MVP-level functionalities	12

3.4.4	Optional/future functionalities	12

4	Progress control	13

4.1	Resourcing	14

4.2	Preliminary schedule	15

4.3	Project monitoring	15

# INTRODUCTION

Our project is to make a reading diploma game for youth. The idea is to gamify reading books for the youth and that way, encourage them to read more. The solution should work on mobile and PC and have a responsive design. The teachers on the course provided a direction for our idea and in this project plan we will explain how we are going to approach the solution. Potential customers could include libraries, primary- and middle schools (that would make the typical target group age range 7-15).

# Team formation

## Team members

We are a group of four, with members from different countries and of different genders. We are all third-year IT students. We aim to learn from this capstone project how to develop our own projects, how to use tools we are familiar with or unfamiliar with, how to collaborate in a group, and try to learn different skills from our teammates.

## Roles and responsibilities

Project manager: Rami Kontio

Developer:

- Rami Kontio, Niko Asujamaa, Chen Zhu, Meng Wang

- Responsibilities: Each member will contribute to developing some part of the project. Once the project structure is in place, we prefer to let team members choose the parts they are good at developing.

All of us will be developers in this project. We cannot yet clearly define roles, as some of us may be the main developer, and some may be both developers and UI designers; a more detailed division will become clearer as the project progresses.

But certainly, in our final report, we will list clearly defined roles and responsibilities.

# PROJECT DESIGN

We plan to develop a gamified reading application, primarily aimed at stimulating children’s interest in reading. Our basic idea is that users first log in/register, selecting their age group and favorite character or avatar. Then, they can enter the main interface, which is presented like a game map with levels. Each level unlocks a book. After they finish reading, a quiz scene appears with open-ended questions, to check if children have actually read the book. If they answer all the questions correctly, children can earn badges. After completing all levels, children can receive a diploma. After completing all the levels, the teacher/parents could confirm that all the books have been read based on the answers provided after each level. We are also considering that the reading interface can not only display text but also provide audio reading. We may also have a separate interface for a parent/teacher to check the reader’s progress and submissions.

## Client hopes and challenges to consider

- Playing and tracking progress should be simple and as easy as possible for both the students and the teachers.

- The game could be in the style of the “Star of Africa game”, where the book that was read determines how many steps they can take in the game. Things like the length of the book, genre etc. could also affect the number of steps.

- Teachers’ thoughts:

  - Teachers want to follow the progress of the children.

  - Some teachers think the current system is too rigid.

  - Scalability for mobile devices.

  - Connectable with the students google accounts. (no need for registering)

  - It should be possible to save progress and come back to it.

  - Would be open for anyone to use.

  - The game should only be in Finnish (at first) – Making the game in English and then translating it would probably be the easiest.

- How should the game differ for different ages/grades?

- How can physical books be implemented?

- How do we implement seamless video integrations?

- Should we use vector- or pixel graphics?

- Should we create concept art ourselves?

## Technologies

Technologies we could use include (may change due to the actual development situation):

- Node.js

We will use Node.js for the backend. Node.js is an open-source, cross-platform JavaScript runtime environment.

- React

The frontend will be made with React. React is a library for web and native user interfaces.

- clsx

A React library that can be used for conditional styling (CSS).

- Phaser

Phaser is a game development framework, which can be used to make 2D web games. It can easily be integrated with other frameworks like React, making it a good fit for our project’s purposes.

- PostgreSQL

PostgreSQL is an open-source relational database management system.

- Audacity

Audacity is a free and practical audio processing software. We may use it to edit and optimize the sounds in games.

- Elevenlabs

It is a voice generation tool. We may use Elevenlabs to generate voices for our games. It can create incredibly natural, human-like AI voiceovers.

- Blender

Blender is a free 3D modeling application, which can be used to create 3D models and renders. Mobile devices use the Cycles rendering engine for rendering and use the rendered images.

- Photoshop, Aseprite, Sai

Media editors that will be used to create and edit visual elements in the game.

- Visual Studio, Visual Studio Code

Commonly used code editors that will be used for programming and development.

- Annas’s Archive, Z-library, other online book resources or libraries

Online tools where we can get book information and E-book resources that can be embedded into our app.

## Architecture

### Overall architecture

The overall architecture concept will be as follows.

Student/teacher (Tablet / PC)

│

▼

Web Interface (Frontend)

│  React.js, Phaser

▼

Backend Server – Node.js (Game Logic & Data)

│

├── Database – PostgreSQL (Users, Books, Progress)

└── External Services (Text-to-Speech, Content Storage)

We probably will have 2 interfaces. One for the youth and one for their parents or teacher that is tutoring their reading.

Outside these interfaces

- Login scene: User profile setup (Role choosing, age and avatar)

Youth interface may have the following main modules inside web interface:

- Game map system: Level-based map where each level is one book

- Book reading Scene: Shows text and illustration book pages

- Audio/Video player: Plays narration for text and alt text for images

- Quiz scene: Open questions

- Reward system UI: Shows badges/diploma

- Animation system: Unlocking effects, reward animations

Parent/Teacher interface may have the following main modules inside web interface:

- Progress supervision interface: View the kid’s reading progress

- Quiz answers supervision: View the kid’s answers to the open quiz questions

- Book list managing: Manage what books there are in the reading map

Key differences between the Youth and Teacher interface:

- In Teacher’s interface, there would be admin controls where they can manage the book and students

- Teacher’s interface has much less visual elements, so the managing would be easier

If we want to make the progress supervision interface for teachers really simple, we could just show a list of students to choose from, and show them a dashboard that opens up when choosing a student, that dashboard would show their progress for each level, the books read, rewards, avatar etc.

### Backend server

We need to have the following functions:

- Authentication: User login & profile storage (preferably through google accounts)

- Progress logic: Tracks which books are completed

- Level unlocking: Decides if next level is open

- Reading checking: Tracked via percentages.

- Rewards calculation: Badges, diploma

- Content API: Sends books, images, quiz data

### Database structure

MVP

MVP + future implementation ideas

### Data flow

When child finishes a book:

- Show open questions

- Children answer questions

  - → Save completion

  - → Add a badge

  - → Unlock next level

- Show reward animation 🎉

Flow chart. MVP + future implementation ideas

## Functionalities

Some functionalities that should be in the end product of the project such as age group selection corresponding to book list, level (Book by book) selection, main menu, book view and questions.

### Key features

We plan to have the following key features in our application:

- User registration and profile: Login, select avatar

- Game map navigation: Level-based map where each level = one book

- Book reading: Display illustrated book pages

- Audio narration: Play book narration (Text-to-Speech or pre-recorded)

- Quiz system: Open questions after reading to check comprehension

- Reward system: Badges, diploma for completing levels

- Progress tracking: Store completed books and unlocked levels

### User flows

We will have several user flows, for example (generated by AI),

for new user registration,

User opens app → Login / Signup → Select age and avatar → Enter main game map

for book reading,

User clicks level on map → Book opens → User reads / listens → Click "Start Answering Questions"

for quiz and rewards,

User answers open questions → award badge → Unlock next level → Update progress → Show reward animation

for completing all levels,

User finishes last level → System awards Diploma → Option to review books / replay levels

### MVP-level functionalities

To ensure project feasibility, our planned minimum viable product should have the following features.

- Login and profile setup

- 3–5 Levels (Books)

- Book reading (text + audio)

- Reward system (badge).

- Progress tracking

- Game map navigation

### Optional/future functionalities

- Reward system improvements. Maybe sticker collection in the user profile.

# Progress control

## Resourcing

How the work resources will be divided for each of our group members.

Rami Kontio: I will try to reach as many credits as possible, although a realistic goal would likely be around 10 or 11 credits / 300 hours. I will attempt to divide my working hours in the following way:

Meng Wang: I would like to earn at least 10 credits, and I will try to work more to earn more credits.

Project planning: 10 h

Information gathering: 50 h

Market analysis: 5 h

GitHub updates / maintenance: 15 h

Documentation: 50 h

Programming: 70 h

Testing: 70 h

Preparation of final presentation: 10 h

Writing the final report: 20 h

Total: 300 h

Niko Asujamaa: My minimum goal is to earn around 10 credits and I will attempt to get more if there is time for it. The division of the working hours will be done with 270, since it is the minimum for 10 credits. The maximum amount of hours available to be used for this project is 405 hours.

Project planning: 10 h

Information gathering: 40 h

Market analysis: 5 h

GitHub updates/maintenance: 10 h

Documentation: 40 h

Programming: 80 h

Testing: 60 h

Preparation of final presentation: 10 h

Writing the final report: 15 h

Total: 270 hours

Chen Zhu: I’d like to earn at least 10 credits. Would try to make the goal of 270 hours.

Project planning: 18 h

Information gathering: 65 h

Market analysis: 5 h

GitHub updates / maintenance: 20 h

Documentation: 30 h

Programming: 100 h

Testing: 50 h

Preparation of final presentation: 20 h

Writing the final report: 20 h

Total: 300 hours

## Preliminary schedule

All backend requests working: 10.3.2026?

Proper error handling for all requests: 17.3.2026?

Tests (time until the presentation): 9.4.2026?

Frontend template/framework (not all functionalities, but all necessary pages are displayed): 10.3.2026

First demo: 1st April

Regular meetings: A workshop meeting once a week with optional attendance, for example class on Friday. Weekly meetings will be held on Mondays at 10:00 a.m.

Final version of the project: Ready by 9.4.2026.

## Project monitoring

We have a group chat on Teams, and we will report our progress via group chat. To avoid conflicts in project development, timely progress updates from team members are important. When some part is done, the team will be informed so they can take that into account when doing their part.

We will be using GitHub for version control. During development, all documentation will be stored on GitHub.

In addition, we have been holding meetings on Teams, and we may have weekly meetings on Teams. But we will keep frequent communication on Teams group chat and if necessary, we will add meetings as needed. The weekly meetings will be held every Monday at 10 am unless otherwise agreed.

GitHub link: https://github.com/Osoito/ReadingDiplomaWebGame_Capstone1